The professional order should be:

Upload

→ File validation

→ Relevance validation

→ Initial quality assessment

→ Preprocessing if needed

→ Post-preprocessing quality assessment

→ OCR/text extraction

→ Document classification

→ Field extraction

→ Confidence scoring

→ Human review

→ Final save

# Updated Roadmap with Exact Preprocessing Phase

## Phase 0 — Product rules and acceptance policy

Duration: 1 week

Define all product rules before development:

Supported file types

Minimum image resolution

Medical document relevance rules

Initial quality thresholds

Preprocessing rules

Post-preprocessing quality thresholds

Rejection reasons

Verification statuses

Priority 5 mandatory fields

Priority 5 fields are still the core extraction target: patient name, national ID, date, document type, test/report name, original file, OCR text, extraction confidence, verification status, and document-specific fields.

## Phase 1 — Upload and secure file ingestion

Duration: 1 week

Build:

Upload API

Original file storage

File hash generation

MIME type validation

File size validation

Page count detection

Virus/malware scan

Document record creation

At this phase, always save the original uploaded file.

Important statuses:

uploaded

unsupported_file_type

security_rejected

invalid_file

## Phase 2 — File validation

Duration: 1 week

Before image processing, check whether the file itself is acceptable.

Check:

Is the file corrupted?

Is it password-protected?

Is it empty?

Is the file type supported?

Is the PDF page count acceptable?

Is the image readable as an image file?

If this fails, stop.

Example output:

{

"status": "invalid_file",

"is_acceptable": false,

"reason": "The uploaded PDF is password-protected.",

"next_action": "Please upload an unlocked version of the report."

}

## Phase 3 — Medical relevance validation

Duration: 1 week

Now check whether the upload is actually related to medical documents.

Detect unrelated files such as:

Selfie

Food photo

Chat screenshot

National card only

Bank receipt

Construction document

Random room photo

Blank image

Use:

Light OCR sample

Medical keyword detection

Visual document layout detection

Document classifier

VLM fallback if needed

Medical signals:

Lab

CBC

WBC

RBC

FBS

TSH

Reference Range

Result

Unit

Pap smear

Pathology

Radiology

Ultrasound

MRI

CT

Findings

Impression

آزمایشگاه

بیمارستان

رادیولوژی

سونوگرافی

پاتولوژی

نام بیمار

کد ملی

If unrelated, stop before OCR extraction.

Example:

{

"status": "unrelated_document",

"is_acceptable": false,

"relevance_score": 0.11,

"reason": "The uploaded file does not appear to be a medical report.",

"next_action": "Please upload a lab, radiology, Pap smear, pathology, or other medical report."

}

## Phase 4 — Initial quality assessment

Duration: 1 week

This phase checks the raw uploaded image/PDF before preprocessing.

Assess:

Blur

Brightness

Contrast

Resolution

Rotation

Skew

Crop

Perspective distortion

Shadow

Occlusion

Small text

Page completeness

Multiple documents in one image

Output should not immediately reject everything. It should decide one of three paths:

Good quality → continue

Fixable quality issue → go to preprocessing

Unfixable quality issue → invalid / poor_quality

Example:

{

"initial_quality_status": "needs_preprocessing",

"quality_score_before": 0.58,

"detected_issues": [

"rotated_image",

"low_contrast",

"perspective_distortion"

],

"next_step": "preprocessing"

}

# Phase 5 — Preprocessing Engine

Duration: 2 weeks

This is the missing phase and should be explicit in the roadmap.

The goal is:

Improve the uploaded file/image enough to make OCR and extraction more reliable, while keeping the original file unchanged.

## 5.1 Preprocessing for images

Apply only what is needed.

Possible operations:

Auto-rotation

Deskew

Perspective correction

Document boundary detection

Cropping

Shadow removal

Brightness correction

Contrast enhancement

Denoising

Sharpening

Grayscale conversion

Binarization

Resolution upscaling

Compression artifact reduction

Example pipeline:

Input image

→ detect orientation

→ rotate if needed

→ detect document corners

→ perspective correction

→ crop document area

→ remove shadow

→ enhance contrast

→ denoise

→ save preprocessed image

## 5.2 Preprocessing for PDFs

For PDFs:

Check if PDF has text layer

If text-based PDF → no image preprocessing needed

If scanned PDF → render pages to high-resolution images

Apply image preprocessing page by page

Save processed page images

Recommended rendering:

Render scanned PDF pages at 200–300 DPI

Use 300 DPI for difficult scanned reports

## 5.3 Preprocessing output

Always save both:

Original file

Preprocessed file/page images

Do not overwrite the original.

Example output:

{

"preprocessing_applied": true,

"preprocessing_steps": [

"auto_rotation",

"perspective_correction",

"shadow_removal",

"contrast_enhancement"

],

"preprocessed_file_path": "documents/{id}/processed/page_1.png",

"quality_score_before": 0.58,

"quality_score_after": 0.83

}

## Phase 6 — Post-preprocessing quality assessment

Duration: 1 week

After preprocessing, check the quality again.

This is critical.

Decision logic:

If quality improved and passes threshold:

continue to OCR

If quality improved but still borderline:

continue to OCR but mark needs_review

If quality is still poor:

stop and mark poor_quality

Example:

{

"status": "ready_for_ocr",

"quality_score_before": 0.58,

"quality_score_after": 0.84,

"is_acceptable": true

}

Or:

{

"status": "poor_quality",

"is_acceptable": false,

"quality_score_before": 0.41,

"quality_score_after": 0.49,

"quality_issues": [

"severe_blur",

"cropped_report",

"text_not_readable"

],

"next_action": "Please retake the photo with better focus and make sure the full page is visible."

}

## Phase 7 — OCR and raw text extraction

Duration: 2 weeks

Only after preprocessing and post-quality check should OCR run.

Build:

Direct PDF text extraction

OCR for scanned PDF pages

OCR for image files

Page-level OCR text

Full document OCR text

OCR confidence

Bounding boxes if available

Important rule:

Use the preprocessed image for OCR, but keep the original image for audit and human review.

OCR text is a Priority 5 output field, so it must be stored even if later extraction fails.

## Phase 8 — Document type classification

Duration: 1 week

Classify the document into:

lab

pap_smear

radiology

pathology

prescription

unknown_medical

For MVP:

lab

pap_smear

radiology

The extraction fields required by the product team are defined for lab, Pap smear, and radiology reports.

## Phase 9 — Common field extraction

Duration: 1–2 weeks

Extract common Priority 5 fields:

Patient name

National ID

Date of test/report

Document type

Test/report name

Original file

OCR text

Extraction confidence

Verification status

Optional but useful:

Center name

Doctor name

Age

Sex

Tracking number

Page count

## Phase 10 — Lab extraction MVP

Duration: 3–4 weeks

Extract lab Priority 5 fields:

Test name

Result value

Unit

Reference range

Also extract:

Abnormal flag

Method

Sample type

Category

Page number

Bounding box

Raw row text

Lab extraction modules:

Table detector

Row grouping

Test dictionary

Unit normalizer

Reference range parser

Numeric validator

Abnormal flag detector

Confidence scorer

## Phase 11 — Human review panel

Duration: 2–3 weeks

Build reviewer UI with:

Original file viewer

Preprocessed image viewer

OCR text viewer

Extracted fields editor

Lab result table editor

Quality issue display

Confidence highlighting

Approve/reject actions

Audit log

The reviewer should see both:

Original uploaded file

Preprocessed version used for OCR

This is very useful because sometimes preprocessing may distort the image, and the reviewer needs the original evidence.

## Phase 12 — Pap smear extraction

Duration: 2 weeks

Extract Priority 5 Pap smear fields:

Specimen adequacy

Interpretation/result

Full narrative report

Optional:

Recommendation

HPV result

Doctor/pathologist name

## Phase 13 — Radiology extraction

Duration: 2–3 weeks

Extract Priority 5 radiology fields:

Imaging modality

Body part/exam name

Findings

Impression/conclusion

Full narrative report

Optional:

Radiologist name

Technique

Comparison

Recommendation

## Phase 14 — Normalization and dictionaries

Duration: ongoing

Build dictionaries for:

Lab test aliases

Units

Reference range formats

Center names

Document types

Pap smear terminology

Radiology modalities

Body parts

Persian-English medical terms

Example:

{

"Fasting blood sugar": "FBS",

"F.B.S": "FBS",

"SGOT(AST)": "AST",

"S.G.O.T": "AST",

"SGPT(ALT)": "ALT",

"T.S.H": "TSH",

"25-OH Vitamin D3": "Vitamin D"

}

## Phase 15 — Benchmark and quality evaluation

Duration: 1–2 weeks, then continuous

Create a benchmark set:

100 lab reports

50 Pap smear reports

50 radiology reports

50 unrelated uploads

50 poor-quality uploads

50 fixable low-quality uploads

Measure:

Unrelated upload rejection accuracy

Poor-quality detection accuracy

Preprocessing improvement rate

OCR confidence before/after preprocessing

Document type classification accuracy

Priority 5 field extraction accuracy

Lab row extraction accuracy

False positive extraction rate

Human review rate

The new metric you must add:

Preprocessing success rate

Meaning:

Of files marked needs_preprocessing, how many became acceptable after preprocessing?

## Phase 16 — Production hardening

Duration: 2–4 weeks

Add:

Encryption at rest

National ID hashing/encryption

Role-based access

Audit logs

Secure file URLs

Retry queues

Monitoring

Error tracking

Backups

Rate limiting

Data retention policy

Admin dashboard

# Updated Final Pipeline

This is the exact final structure I recommend:

1. Upload file

2. Security and file validation

3. Medical relevance validation

4. Initial quality assessment

5. Decide preprocessing need

6. Preprocess image/PDF pages if needed

7. Post-preprocessing quality assessment

8. Reject if still poor quality

9. OCR / text extraction

10. Document type classification

11. Common field extraction

12. Document-specific extraction

13. Normalization

14. Medical/data validation

15. Confidence scoring

16. Human review if needed

17. Final verified save

# Updated Statuses

Add these statuses:

uploaded

security_rejected

unsupported_file_type

invalid_file

unrelated_document

quality_check_failed

needs_preprocessing

preprocessing

preprocessing_failed

poor_quality

ready_for_ocr

ocr_processing

ocr_failed

classification_processing

extraction_processing

extraction_failed

needs_review

verified

rejected

# Database Additions for Preprocessing

## document_preprocessing

CREATE TABLE document_preprocessing (

id UUID PRIMARY KEY,

document_id UUID REFERENCES medical_documents(id),

preprocessing_required BOOLEAN,

preprocessing_applied BOOLEAN,

quality_score_before NUMERIC(5,4),

quality_score_after NUMERIC(5,4),

preprocessing_steps JSONB,

original_page_path TEXT,

preprocessed_page_path TEXT,

preprocessing_status VARCHAR(50),

preprocessing_error TEXT,

created_at TIMESTAMP DEFAULT NOW()

);

## Add fields to medical_documents

ALTER TABLE medical_documents

ADD COLUMN preprocessing_required BOOLEAN DEFAULT FALSE,

ADD COLUMN preprocessing_status VARCHAR(50),

ADD COLUMN quality_score_before NUMERIC(5,4),

ADD COLUMN quality_score_after NUMERIC(5,4),

ADD COLUMN preprocessed_file_path TEXT;

# Best MVP Version with Preprocessing

The MVP should now be defined as:

A secure medical document ingestion system that validates uploaded files, rejects unrelated documents, checks image/PDF quality, automatically preprocesses fixable low-quality files, rechecks quality after preprocessing, extracts Priority 5 fields only from acceptable documents, stores original and preprocessed files, assigns confidence scores, and sends uncertain cases to human review. This is the correct professional version.